**Order on the Go - Project Summary**

|  |  |
| --- | --- |
| Date | 18-06-2025 |
| Team ID | LTVIP2025TMID53265 |
| Project Name | OrderOnTheGo |
| Maximum Marks | 2 Marks |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planne | d)Story Points Complet | edSprint Release |
| Sprint 1 | 5 | 6 Days | 1 Aug 2025 | 6 Aug 2025 | 5 | 6 Aug 2025 |
| Sprint 2 | 6 | 6 Days | 7 Aug 2025 | 12 Aug 2025 | 6 | 12 Aug 2025 |
| Sprint 3 | 8 | 6 Days | 13 Aug 2025 | 18 Aug 2025 | 8 | 18 Aug 2025 |
| Sprint 4 | 8 | 6 Days | 19 Aug 2025 | 24 Aug 2025 | 8 | 24 Aug 2025 |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Ep | ic)User Story Nu | mberUser Story / Task | Story Points | Priority |
| Sprint 1 | User Authentication | USN-1 | As a user, I can sign up and log in se | curely.3 | High |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium |
| Sprint 2 | Order Management | USN-3 | As a customer, I can browse availabl | e food items.3 | High |
|  |  | USN-4 | As a customer, I can add items to the | cart.3 | High |
| Sprint 3 | Order Processing & Trackin | gUSN-5 | As a customer, I can place orders an | d track delive3 | ry status.High |
|  |  | USN-6 | As a restaurant, I can accept or reject | incoming or3 | ders.Medium |
|  |  | USN-7 | As a delivery person, I can view assigned deliveries and update status | 2 | Medium |
| Sprint 4 | Payments & Ratings | USN-8 | As a customer, I can securely pay for | my order.3 | High |
|  |  | USN-9 | As a customer, I can rate and review | restaurants.2 | Medium |
|  |  | USN-10 | As an admin, I can manage users, re | staurants, an3 | d orders.High |

**Project Tracker, Velocity & Burndown Chart**