**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)**

|  |  |
| --- | --- |
| Date | 18-06-2025 |
| Team ID | LTVIP2025TMID53265 |
| Project Name | OrderOnTheGo |
| Maximum Marks | 2 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

**Product Backlog & Sprint Schedule**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint | Epic | USN | User Story / Task | SP | Priority |
| Sprint-1 | User Authentication | USN-1 | As a user, I can sign up and log in securely. | 3 | High |
|  |  | USN-2 | As a user, I can reset my password. | 2 | Medium |
| Sprint-2 | Menu & Orders | USN-3 | As a user, I can browse the food menu. | 3 | High |
|  |  | USN-4 | As a user, I can add items to the cart and place | order3 | s.High |
| Sprint-3 | Payments & Order Track | ingUSN-5 | As a user, I can pay securely for my order. | 3 | High |
|  |  | USN-6 | As a user, I can track my order status in real-ti | me.3 | Medium |
| Sprint-4 | Admin & Reports | USN-7 | As an admin, I can manage menu items and or | ders.3 | High |
|  |  | USN-8 | As an admin, I can view sales reports and anal | ytics.2 | Medium |

**Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint |  | SP | Duration | Start Date | End Date | Completed | Release Date |
| Sprint-1 | 5 |  | 6 Days | 1 Aug 2025 | 6 Aug 2025 | 5 | 6 Aug 2025 |
| Sprint-2 | 6 |  | 6 Days | 7 Aug 2025 | 12 Aug 2025 | 6 | 12 Aug 2025 |
| Sprint-3 | 6 |  | 6 Days | 13 Aug 2025 | 18 Aug 2025 | 6 | 18 Aug 2025 |
| Sprint-4 | 5 |  | 6 Days | 19 Aug 2025 | 24 Aug 2025 | 5 | 24 Aug 2025 |